FSCORD

Battle for Fulda Gap

Modernization & Expansion — Master Roadmap

A two-stage plan: modernize the foundation, then build the product

| Project | FSCORD – Battle for Fulda Gap |
| --- | --- |
| Vision | Realistic-military mobile roguelite with campaign & endless modes |
| Current engine | Unity 5.3.1f1 (2015) |
| Target engine | Unity 6 LTS (6.3+) |
| Core loop | Roguelite run (procedural); campaign/story as curated runs |
| Strategy | Stage A: modernize code → Stage B: rebuild the product |
| Prepared for | Shmuel Shmuel |
| Date | July 2026 (rev. 2) |

# Contents

# 1. Executive summary

FSCORD is a touch-controlled artillery game with a genuinely strong core: hold the Fulda Gap in 1983 by calling in fire — tap for HE, circle for a slow-motion concentrated strike, swipe for napalm, X for a daisy cutter, drag for mines, shake for a nuke — against waves of Soviet armour. The gesture combat is the asset worth keeping. Almost everything wrapped around it needs to be rebuilt: the 2015 Unity 5 code, the placeholder art, the audio, and the rudimentary AI.

This roadmap follows a deliberate, two-stage strategy so that expensive creative work is never wasted on a broken foundation:

Stage A — Modernize the foundation (code first) Rebuild FSCORD on Unity 6 LTS with a clean, layered, data-driven architecture: replace the dead RAIN AI middleware and deprecated APIs, decouple the god-objects, add pooling, persistence, and a managed backend. The stage ends with a modern, playable build at parity with the 2015 game — engineered from the start to accept everything in Stage B.

Stage B — Build the product (content & design) On that foundation, build the game you actually want to ship: brand-new realistic-military art, a new soundtrack and audio, a proper tactical AI, a procedural run generator, and multiple play modes anchored on a roguelite core — with campaign/story as curated runs and endless “continuous battle” as a session mode — all wrapped in a monetization and live-ops layer designed for retention.

The critical discipline is that Stage A is not just “get it building.” Its architecture is explicitly designed around Stage B’s needs — a mode-agnostic match engine, data-driven content, procedural-ready level assembly, and meta-progression hooks — so Stage B is additive content work, not another rewrite (Section 4).

Still true from revision 1 — do these first Rotate the AWS key (ShmuelShmuel.pem) and change the exposed password now — assume they’re compromised. Archive the untouched 2015 project. These are unchanged prerequisites and sit at the very front of Stage A.

# 2. Strategy: why foundation-first

You correctly want all of the creative and design work — new art, new music, smarter AI, procedural generation, game modes, story, monetization — to happen after the code is modernized. That sequencing matters for concrete reasons:

- Procedural generation and multiple modes need a clean match engine. You cannot bolt a run generator or a roguelite meta-layer onto Game.cs’s boolean flags and GameObject.Find lookups. The mode framework has to be built into the architecture, not around it.

- New art is wasted on an old pipeline. Realistic-military models built for the legacy render path would have to be redone for URP anyway. Establish the modern art pipeline (Stage A, Phase A4) before commissioning the real assets (Stage B).

- AI needs data and events to reason over. A modern tactical AI consumes structured world-state and emits events. That plumbing is Stage A work; the intelligence is Stage B.

- Monetization needs telemetry and remote config. You can’t tune a roguelite economy without analytics and server-side config, which are foundation services.

The gate between stages. Stage A ends at a single, testable milestone — an “expansion-ready foundation”: a modern build that plays the existing game, on the new architecture, with content defined as data, a stubbed mode framework, save/meta hooks, analytics, and the art/audio pipelines proven with placeholder assets. Only when that gate is met does Stage B creative spend begin.

| Dimension | Stage A — Foundation | Stage B — Product |
| --- | --- | --- |
| Goal | Modern, clean, parity build | The shippable roguelite game |
| Nature of work | Engineering | Content, design, art, audio, tuning |
| Risk if skipped/rushed | Everything above collapses | No product to sell |
| Spend profile | Mostly engineering time | Art/audio/design + engineering |
| Exit | Expansion-ready foundation gate | Store launch + live-ops |

# 3. Current-state assessment (condensed)

Full detail is in revision 1; the essentials that drive this plan:

| Area | State & implication |
| --- | --- |
| Engine | Unity 5.3.1f1 (2015), ~10 yrs past support. Won’t meet current store requirements. → full engine move. |
| Code | ~3.8k lines, 23 scripts. God-objects (Interface.cs 1058, BasicTank.cs 658, Game.cs), GameObject.Find, no pooling, deprecated Application.LoadLevel. → re-architect. |
| AI | RAIN middleware (discontinued) + NavMesh; real logic is thin, hand-rolled, rudimentary. → replace engine now, add real intelligence in Stage B. |
| Art | Downloaded free tank models, unverified licenses, legacy materials. → not commercial-viable; full realistic-military redo in Stage B. |
| Audio | Sourced SFX + weak music. → full audio/music redo in Stage B. |
| Persistence | None. → save + meta-progression built fresh (required for roguelite). |
| Backend | Ad-hoc AWS with a committed private key. → rotate now; move to managed services. |
| Modes / content | Four hand-built linear levels, no procedural system, no modes. → new mode + run framework. |

# 4. Target architecture — engineered for expansion

Same modern foundation as before (Unity 6 LTS, URP mobile, IL2CPP, Input System, Addressables, managed backend), but with four architectural commitments chosen specifically so Stage B is content work rather than rework.

## 4.1 The four expansion-enabling commitments

| Commitment | Why Stage B needs it |
| --- | --- |
| Mode-agnostic match engine | One combat core (spawns, waves, control points, fire missions, win/lose) parameterized by a Match Definition. Roguelite runs, campaign missions, and endless battles are all configurations of the same engine, not separate codebases. |
| Everything is data (ScriptableObjects) | Weapons, tanks, enemies, encounters, biomes, rewards, and tuning are authored assets. Procedural generation assembles these; balance and live-ops edit them without code. |
| Procedural-ready level assembly | Levels are built from modular, tagged encounter/terrain pieces the generator can compose. Handcrafted set-pieces and generated layouts use the same piece format (the Hades/Dead Cells hybrid model). |
| Meta-progression & services hooks | Save, currency, unlocks, analytics, and remote config are first-class from day one, so the roguelite loop and monetization plug in without touching combat. |

## 4.2 Layered architecture

| Layer | Responsibility |
| --- | --- |
| Presentation | URP rendering, VFX, HUD, menus, audio. Reads state; never writes rules. |
| Input & gestures | Input System turns touches into intent events, independent of what they do. |
| Match engine | The mode-agnostic simulation: waves, control points, fire missions, objectives, run state. Driven by a Match Definition; emits events. |
| Content data (SO) | Weapons, tanks, enemies, encounters, biomes, rewards, economy, tuning. |
| Meta & services | Save/cloud, meta-progression, economy, ads, IAP, analytics, remote config, auth — behind interfaces. |

Cross-cutting patterns (from rev. 1, still central): event bus instead of Find, object pooling, a boot/service-locator, and a match-flow state machine. These are Stage A deliverables that the whole product then relies on.

STAGE A

Modernize the Foundation

Code-first. Ends at an expansion-ready, parity build.

# 5. Stage A — foundation pipeline

Six phases. The game is buildable and testable throughout; risky moves (engine, AI-engine swap) come before feature work. Recommended: a fresh Unity 6 project with deliberate re-import, not an in-place upgrade.

Phase A0 · Safety, provenance & setup

Goal: Remove risk; establish a modern baseline.

- Rotate the AWS key and change the exposed password; purge both from the project and history.

- Archive an immutable copy of the 2015 project + APKs.

- Git + Git LFS; Unity .gitignore. Decide studio name + real bundle ID.

- Install Unity 6 LTS; pin one exact patch version.

Exit criteria: Secrets rotated, original archived, repo + engine ready.

Phase A1 · Bootstrap & CI

Goal: A clean Unity 6 URP project that builds to device via CI.

- Create the URP project with the target folder structure.

- Add package stack: Input System, AI Navigation, Behavior, Addressables, UGS, LevelPlay, IAP.

- Set player identity, orientation, min SDK / iOS target.

- CI producing signed Android + iOS builds from a commit.

Exit criteria: Empty URP app builds to Android + iOS through CI.

Phase A2 · Core framework

Goal: The reusable spine that all modes and content will use.

- Boot scene + service locator/DI; initialize (stubbed) services.

- Event bus and object-pooling system.

- Mode-agnostic match engine driven by a Match Definition; match-flow FSM.

- Input layer (Enhanced Touch): all six gestures + camera → intent events.

- Additive scene loading via Addressables (retire Application.LoadLevel).

Exit criteria: Grey-box match runs end-to-end from a data-defined Match Definition; all gestures fire pooled effects.

Phase A3 · Gameplay parity on data

Goal: Recreate the 2015 game as data on the new engine.

- Author ScriptableObjects for weapons, tanks, and the existing levels as Match Definitions.

- Port movement to AI Navigation; port existing decision logic to Behavior graphs (retire RAIN).

- Reimplement control points, waves, fog of war, targeting, and combat resolution as decoupled systems.

- Rebuild HUD/menus driven by state events.

Exit criteria: The four original levels play at parity on Unity 6 — no RAIN, no Find, fully data-defined.

Phase A4 · Pipelines & persistence

Goal: Prove the content pipelines and add the hooks Stage B needs.

- Stand up the URP art-import pipeline (scale, LODs, colliders, ASTC) and audio pipeline — validated with placeholder assets.

- Addressable content groups; build-size budget.

- Save service + UGS Cloud Save; analytics + Remote Config wired (even if lightly used).

- Stub the mode framework and meta-progression interfaces.

Exit criteria: Art/audio pipelines proven; save, analytics, and remote config live; mode + meta hooks in place.

Phase A5 · Backend, optimization & hardening

Goal: A secure, fast, tested foundation.

- Managed backend (UGS auth/cloud save/economy/remote config); no secrets in source; dev/staging/prod.

- Profile on device; confirm pooling coverage; cache lookups; set frame/memory/size budgets.

- Edit/play-mode tests for combat math; CI smoke tests; crash reporting on.

Exit criteria: Meets budgets on a device matrix; tests green; the expansion-ready foundation gate is passed.

Stage A exit gate — the go/no-go for creative spend A modern Unity 6 build that plays the original game, on the new architecture, with: content as data, a stubbed mode framework, save + meta hooks, analytics + remote config, proven art/audio pipelines, and passing budgets/tests. Meet this before commissioning any Stage B art, music, or design production.

STAGE B

Build the Product

New art, audio, AI, modes, procedural runs, story & live-ops.

# 6. Stage B — the roguelite core

Stage B turns the foundation into the game. The anchor is a roguelite run; every other mode is a configuration of the same run framework, which keeps scope sane and makes live-ops content reusable across modes.

## 6.1 Design pillars

- Master the fire-support fantasy. The gesture combat is the hook; everything serves moment-to-moment tactical decision-making under pressure.

- Every run is different, every run teaches. Procedural encounters + meta-progression create the “one more run” loop.

- Grounded and readable. Realistic-military presentation, but top-down clarity always wins over spectacle.

- One engine, many modes. Roguelite, campaign, and endless all run on the shared match engine and content library.

## 6.2 How the modes relate

A “run” is a sequence of encounters with meta-decisions (loadout, upgrades, rewards) between them. The modes differ only in how that sequence is composed and what carries over:

| Mode | How it uses the run framework | Role |
| --- | --- | --- |
| Roguelite (anchor) | Procedurally composed encounter sequence; permadeath per run; meta-progression persists between runs. | Core loop; the main retention & live-ops surface. |
| Campaign / story | Curated, authored encounter sequences with narrative beats; fixed, tuned difficulty. | Onboarding, narrative, showcase; teaches systems the roguelite then remixes. |
| Continuous battle | Single endless, escalating encounter; leaderboard-scored session. | Short-session mode; strong rewarded-ad + score-chase fit. |
| (Future) events | Special Match Definitions / seeds pushed via live-ops. | Recurring live-ops content with no new code. |

# 7. Play modes & the run framework (B1)

Build the run framework once, on top of the match engine:

- Run state: current encounter, player loadout, earned upgrades, currencies, seed, and modifiers — all serializable for save/continue and analytics.

- Between-encounter layer: reward/upgrade choices (weapons, artillery types, passive perks), risk/reward branching, and shops — the roguelite decision texture.

- Meta-progression: permanent unlocks funded by run currency — new artillery, starting bonuses, new biomes/enemies — the reason to keep playing after a loss.

- Modifiers/affixes: run- and encounter-level modifiers (weather, enemy buffs, objective twists) that the generator and live-ops can apply.

Deliver the roguelite first, then derive campaign (authored sequences) and continuous battle (one escalating encounter) as thin configurations. This ordering means the hardest system is validated first and the other modes are near-free.

# 8. Procedural generation (B2)

For a top-down artillery defense game, the goal is varied, fair, readable battlefields and encounter sequences — not infinite open world. The proven approach in modern roguelites (Hades, Dead Cells) is a hybrid: handcrafted pieces assembled procedurally, never raw noise.

## 8.1 Two layers of generation

- Macro — run/encounter graph: compose the sequence of encounters (types, difficulty curve, reward nodes, branches, boss beats) from a seed and the difficulty budget. This is where pacing lives.

- Micro — battlefield layout: assemble each battlefield from tagged terrain/encounter modules — spawn edges, cover, control points, chokepoints, listening-post sightlines — using space-partitioning to place rooms/zones and constraint rules (adjacency) to fill them. Handcrafted set-pieces drop in as fixed modules.

## 8.2 Principles

- Seeded and deterministic — same seed reproduces a run (essential for debugging, daily challenges, and fairness).

- Validate every layout for playability (reachable control points, viable sightlines, solvable with the given loadout); reject/repair failures.

- Difficulty as a budget the generator spends on enemies/affixes, tuned via Remote Config for live balance.

- Curated + generated share one module format, so designers can hand-author, and the generator can remix, the same pieces.

Scope note Start with a modest module library and a simple graph composer; procedural depth compounds cheaply once the piece format and validators exist. Do not build a general WFC world engine — it’s more than this game needs.

# 9. AI overhaul (B3)

Today’s AI is a thin, hand-rolled decision node on top of NavMesh — tanks essentially drive to a point and shoot. A grounded military roguelite needs enemies that feel deliberate and create readable tactical problems for the player to solve with fire support.

## 9.1 A layered AI model

| Layer | Responsibility |
| --- | --- |
| Strategic (encounter) | Wave composition and objectives: where the enemy pushes, feints, or masses — driven by the encounter definition and difficulty budget. |
| Squad / group | Coordinated behavior: bounding advances, using cover and chokepoints, focusing control points, reacting to losses — what makes fire-support decisions matter. |
| Unit (individual) | Per-tank behavior via Unity Behavior graphs + AI Navigation: move, seek cover, engage, retreat, react to suppression/mines/napalm. |
| Perception | What each unit knows: line-of-sight, fog of war, reaction to the player’s strikes — feeding believable, non-omniscient decisions. |

## 9.2 Approach

- Unit layer: Unity Behavior graphs for readable, debuggable per-tank logic; AI Navigation for movement and cover.

- Squad layer: a lightweight utility/tactics system (or influence map over the battlefield) that assigns objectives to groups — this is the biggest felt upgrade over today’s AI.

- Data-driven archetypes: enemy behavior tuned as ScriptableObjects (aggressive T-72 rush vs. cautious overwatch) so the generator and live-ops can mix rosters.

- Difficulty via behavior, not just numbers: smarter coordination at higher difficulty, not only more HP — more satisfying and better for a roguelite curve.

Keep it mobile-cheap Batch AI ticks (not every unit every frame), cap active thinkers, and use influence maps instead of expensive per-unit queries. Reach for Jobs/Burst only if profiling on device demands it.

# 10. Art redo — realistic military (B4)

Direction: grounded, realistic Cold-War-1983 military, optimized for a top-down mobile view. Realism here is about authenticity and readability at a distance — accurate silhouettes and materials — not film-grade polygon counts. The camera is your biggest ally: top-down means you can spend detail budget where it reads and simplify what the player never sees up close.

## 10.1 Production pipeline

- Lock an art bible: reference (M1 Abrams, M60, T-55/62/72, Type-99), palette, wear/weathering language, scale, and a readability spec for the top-down camera.

- Model to a mobile budget with LODs; PBR materials in URP; shared trim/atlas materials to keep draw calls and memory in check (ASTC compression).

- Modular terrain/environment kit that doubles as the procedural module library (Section 8) — art and generation share one piece format.

- A pooled, scalable VFX set for each weapon (HE, napalm, daisy cutter, nuke, mines) with a low/med/high quality ladder.

- Establish a device-tested visual budget (draw calls, triangles, texture memory, thermals) before mass production.

## 10.2 Sourcing & cost control

- This is the largest cost center in Stage B. Plan for commissioned/outsourced 3D and VFX against a clear art bible and technical spec; the spec is what keeps outsourced work usable.

- Where licenses genuinely permit commercial use, high-quality marketplace assets can seed the kit and stretch budget — but provenance must be airtight (the current free models are not).

- Prove the whole look on one “vertical slice” battlefield before commissioning the full library.

# 11. Audio & music redo (B5)

The current audio is placeholder-grade and, by your own assessment, hurts the game. Sound is disproportionately important to the fire-support fantasy — the weight of an impact and the tension of an incoming wave are half the feel.

- Original soundtrack: commission music that fits Cold-War military tension, with adaptive layers that respond to run intensity (calm between encounters, escalating under pressure).

- Weapon & impact SFX: a cohesive, punchy library for each artillery type and tank event — licensed or commissioned, mixed for small speakers and headphones.

- Adaptive audio system: integrate an audio middleware or Unity’s audio tools so music/ambience react to game state; drive stingers off the same events the HUD uses.

- Mix discipline: ducking, priority, and a mobile-friendly master mix; test on real devices, not studio monitors.

Licensing applies to audio too Every music and SFX asset needs commercial-use clearance and redistribution rights in a compiled app. Track audio in the same provenance sheet as art.

# 12. Story & narrative (B6)

You already have a story bible and a strong premise (1983, Fulda Gap, the 11th Cavalry holding the line). Narrative should serve the modes without blocking the roguelite loop.

- Campaign as the narrative spine: authored curated runs deliver the story beats and teach systems — the mode closest to the original game and the best onboarding.

- Roguelite framing narrative: light meta-story (an escalating Soviet offensive, briefings between runs, unlock-driven lore) that gives permadeath context without heavy cutscenes.

- Delivery that respects a mobile session: short briefings, radio-chatter vignettes, and unlockable intel rather than long non-interactive sequences.

- Reuse existing writing: the story bible and game text are real assets — adapt, don’t rewrite from scratch.

# 13. Monetization & live-ops (B7)

Live-ops is the dominant model in mobile — the large majority of in-app-purchase revenue comes from games run as a service — and roguelites are well-suited to it because the core loop already generates repeatable sessions and reward moments. The rule that matters: live-ops must feed the core loop, not distract from it.

## 13.1 Multi-tier monetization

| Player type | Primary lever | Design intent |
| --- | --- | --- |
| Ad-supported | Rewarded video (revive, bonus artillery, double run rewards) | Player-initiated, value-positive; interstitials only between runs, frequency-capped via Remote Config. |
| Light spenders | Low-friction offers (remove-ads, starter pack, $0.99 bridges) | First conversion; remove-ads is the classic roguelite anchor. |
| Committed / whales | Battle pass + premium cosmetic/roster bundles | Recurring revenue and prestige; never pay-to-win in a skill roguelite. |

## 13.2 Live-ops engine

- Battle pass / seasons: a structured reward track over daily/weekly/seasonal objectives — the strongest long-term engagement tool, and a natural fit for run-based play.

- Recurring events: daily seeded challenges, weekend modifiers, limited-time biomes/bosses — all shipped as data (Match Definitions + seeds), no client update.

- Collections / unlock meta: collectible artillery, tanks, and intel drive completion motivation and pair with the roguelite unlock loop.

- Analytics-driven tuning: instrument run length, death causes, weapon usage, reward choices, ad views, and purchases; tune economy and difficulty through Remote Config and A/B tests.

Fairness in a skill roguelite Keep monetization cosmetic, convenience, and progression-speed — not power that breaks the skill fantasy. Rewarded revives and remove-ads convert well without undermining the game.

# 14. Risks & mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Stage B creative spend before foundation is ready | Medium | Enforce the Stage A exit gate; no art/music/design production until it passes. |
| Realistic art cost overruns | High | Vertical-slice the look first; tight art bible + tech spec for outsourcing; scalable quality ladder. |
| Procedural scope creep | Medium-High | Hybrid handcrafted+generated; small module library first; no general world engine. |
| AI ambition vs mobile budget | Medium | Layered AI; batch ticks + influence maps; Jobs/Burst only if profiling demands. |
| Roguelite balance/economy hard to tune | Medium | Analytics + Remote Config from Stage A; seeded runs; A/B testing. |
| Asset/audio licensing | Medium-High | Provenance sheet for every asset; commission or clear-license; replace anything unverified. |
| Solo/small-team bandwidth across a big scope | High | Two-stage gating; modes derive from one engine; ship roguelite core before campaign/events. |
| Theme/ratings (nuke, warfare) | Low-Medium | Complete ratings questionnaires early; abstract, non-gore presentation. |
| Leaked AWS secrets | Realized | Rotate now (A0); assume exposure. |

# 15. Effort, sequencing & milestones

Relative sizing for a small team (treat as order-of-magnitude, not commitments). Stage A is mostly engineering; Stage B adds the larger art/audio/design spend.

| Milestone | Focus | Stage | Rel. size |
| --- | --- | --- | --- |
| M0 | Safety, repo, engine (A0–A1) | A | S |
| M1 | Core framework + match engine (A2) | A | M–L |
| M2 | Parity build on data (A3) | A | L |
| M3 | Pipelines, persistence, services (A4–A5) — EXIT GATE | A | M |
| M4 | Roguelite run framework + procedural v1 (B1–B2) | B | L |
| M5 | AI overhaul (B3) | B | M–L |
| M6 | Realistic art + audio redo (B4–B5) | B | XL |
| M7 | Story/campaign + continuous battle (B6, modes) | B | M |
| M8 | Monetization + live-ops (B7); soft launch | B | M–L |
| M9 | Global launch + ongoing live-ops | B | Ongoing |

Critical path: M0→M1→M2→M3 is strictly sequential and must finish before Stage B. Inside Stage B, the roguelite core (M4) comes first because every other mode derives from it; art/audio (M6) is the long pole and should start against the pipeline as soon as the gate passes; AI (M5) and modes (M7) proceed in parallel with art. Soft-launch (M8) validates monetization before global launch.

# 16. Immediate next steps

- Rotate the AWS key and change the exposed password today; remove both from the project.

- Archive the untouched 2015 project; put the repo under Git + Git LFS; pick studio name + bundle ID.

- Install Unity 6 LTS and start Stage A, Phase A1 (bootstrap + CI).

- In parallel (design, not production): draft the art bible and the roguelite run/economy design so they’re ready when the Stage A gate passes.

- Confirm the Stage A exit-gate checklist as the agreed go/no-go for creative spend.

This plan is intentionally staged so money and creative effort only flow once the foundation can carry them. Natural follow-ups: a detailed Stage A (M0–M3) engineering backlog for a tracker, a one-page roguelite design brief, or an art-bible template to brief outsourcers.